| important notice for the suppliers Email Telephone Address, City, ST ZIP. |  | The purchasing Plan details Now we setup two (2) new laboratories for Mechanical and Electrical Department of the Faculty of Engineering – Assiut University. The purchasing plan for the two (2) laboratories will be divided into two parts as follows : - Renovation plan : 1) Laboratory name and location : (1) BIO-MECHANICAL Laboratory (2) BIO-ELECTRICAL Laboratory 2) Drawings of two (2) laboratories : See the files attached : Based on the supplier’s enquiry for further info. - Equipment sourcing plan 1) BIO-MECHANICAL Lab - Mechanical Department 2) BIO-ELECTRICAL Lab - Electrical Department 3) Details of purchasing items : See the files attached : will be emailed based on the supplier’s request - Deadline for the Quotations of Renovation 1) BIO-MECHANICAL Lab - Mechanical Department (1) The 15th of November 2019 2) BIO-ELECTRICAL Lab - Electrical Department (1) The 15th of November 2019 - Deadline for the Quotations of Equipment 1) BIO-MECHANICAL Lab - Mechanical Department (1) The 18th of November 2019 2) BIO-ELECTRICAL Lab - Electrical Department (1) The 18th of November 2019 - Deadline for the completion date of Renovation 1) BIO-MECHANICAL Lab - Mechanical Department (1) The 30th of January 2020 2) BIO-ELECTRICAL Lab - Electrical Department (1) The 30th of January 2020 - Deadline for the delivery date of Equipment 1) BIO-MECHANICAL Lab - Mechanical Department (1) The 27th of February 2020 2) BIO-ELECTRICAL Lab - Electrical Department (1) The 27th of February 2020 - Payment and Remuneration terms and conditions apply to all of four (4) contracts - Initial down payment : 25% of payment be paid after the signing the contracts - Final 75% balance of payment will be paid after 10-days from the final inspection and authorization of acceptance by the Head of Department of Mechanical and Electrical and PM Dean Noubi and PF Dr.KOO of KOREATECH-AUN Project. - Enquiry - For BIO-MECHANICAL Laboratory : - Prof.Dr.Hamza, Head of Mechanical Department for drahmedhamza@yahoo.com Tel : 0882411160 ; Fax : 0882411159 - Dr.Koo, Project Facilitator, KOREATECH-AUN pilkoo@koreatech-aun.com - For BIO-ELECTRICAL Laboratory - Prof.Dr.Moumen, Head of Electrical Department Tel : 0882411143 ; Fax : 0882411159 - Dr.Koo, Project Facilitator, KOREATECH-AUN pilkoo@koreatech-aun.com - Decision making process : - EFIC : selection of three quotations at least (focused on the supplier’s quality check) - SC Steering Committee : check the “pricing competitiveness” of three quotations and submission 3- PF/Dr.KOO : report the evaluation of three quotations and submission to KOREATECH Committee 4- KOREATECH Committee : check the qualification of three quotations and submission to PD/KOREATECH to confirm of the 3 quotations 5- PD Project Director and PPs of EFIC in KOREATECH : Monitoring the select process and order to PF to make the contracts 6- PF/KOREATECH-AUN : contract with the suppliers for the four (4) sourcing as follows : - Renovation for BIO-MECHANICAL Lab - Renovation for Common BIO-ELECTRICAL Lab - Equipment for BIO-MECHANICAL Lab - Equipment for Common BIO-ELECTRICAL Lab - Important notice to the suppliers : - Major part of delivery and budget could be changed to the sourcing schedule accordingly. - The group of PD/project director & PPs/project professors of the KORAETECH will do monitoring for the selection of four (4) contract process. - In case of the failure due to under-quality & over-budgeting quotations, all of purchasing process will be repeated until the successful monitoring report from the group of PD & PPs of KOREATECH. - All of applications of “Quotation” will be treated fairly and transparently by the SC Committee (Dr.Noubi/PM, Dr.KOO/PF and Head of the Department) and EFIC Committee (Chaired by Dr.KOO-KOREATECH). - Finally all of sourcing process will be monitored by the Project Chairman (President of AUN), Korean Project Committee members (including Prof.Dr.Cho), and the PD (Project Director Prof.Dr.Choi) of KOREATECH-Assiut University Project.. |
| --- | --- | --- |